Design Document

TimeYourWOD

Unified Web, iOS & Android Workout Timer Platform

Product · Architecture · Mobile Strategy · Deployment

Version 1.0 · Draft

Owner: Ronald Mundell, Code4U

Reference site: https://timeyourwod.code4u.app

# Table of Contents

# 1. Executive Summary

TimeYourWOD is an existing web-based workout timer (https://timeyourwod.code4u.app) built in React 19 with TypeScript. It offers a focused set of timing modes used by athletes and coaches in CrossFit-style training: Clock, For Time, AMRAP, EMOM, Tabata, and a Complex interval builder. The current implementation is a Create React App SPA, runs landscape-only, persists user preferences to localStorage, and uses a dark/light theme with a clean monochrome aesthetic.

This document proposes a ground-up rebuild that preserves the core product identity — fast, distraction-free, audio-cued workout timing — while expanding distribution to native iOS and Android via a single shared codebase. The proposed architecture is built around React Native + Expo, with React Native Web providing the web target. This unifies the three platforms behind one component tree, one set of timer logic, and one settings model, while still permitting platform-specific UI affordances where they materially help.

The rebuild also addresses pain points visible in the current code: timers rely on setInterval with one-second ticks (drift-prone over long workouts), audio is preloaded as HTMLAudioElement instances on every render, theme/state are kept in non-typed local code paths, screens force landscape on phones where portrait is genuinely useful, and there is no native background-audio or keep-awake support. Each is addressed below.

## 1.1 Goals

- Ship a single product on Web, iOS App Store, and Google Play with feature parity to the current site.

- Improve timer accuracy with monotonic clock-based scheduling rather than tick accumulation.

- Add native capabilities that make a real difference: keep-awake during workouts, background audio cues, haptic feedback, and lock-screen controls.

- Make the app usable in portrait on phones and full-screen on tablets and gym TVs without code branching.

- Establish a maintainable foundation: typed state, persisted via a single store, testable timer engine, CI-driven releases to all three stores.

## 1.2 Non-Goals (v1)

- User accounts, cloud sync, or social features. Workouts and settings remain local-first.

- Workout history, analytics, or in-app coaching content. These are explicitly future scope.

- Wearable companion apps (Apple Watch / Wear OS). Tracked as v2.

- Paid tiers or in-app purchases at launch. The current Ko-fi donation flow is preserved.

# 2. Current State Analysis

The existing web app is small, opinionated, and works. Any rebuild must respect what already makes it useful before touching anything else.

## 2.1 What the Current Site Does Well

- Six well-chosen timer modes that cover most CrossFit/HIIT workout structures without overwhelming the user.

- A clean dark/light aesthetic with high-contrast monochrome that reads well from across a gym floor.

- Heats support: a delayed second timer column for running two groups simultaneously — a real coach feature, not a checkbox.

- Configurable audio cues with a Default and 'Tense Countdown' beep pack.

- Settings persist via localStorage; no account needed.

- Fullscreen toggle in the header for gym TV use.

- Honest, mission-driven About page tied to the developer's personal story and a Ko-fi donation link.

## 2.2 Technical Inventory

| Area | Current implementation | Notes |
| --- | --- | --- |
| Framework | React 19.1.1 + react-scripts 5.0.1 (CRA) | CRA is in maintenance mode; suitable to retire. |
| Routing | react-router-dom 7.8.1 (BrowserRouter) | Will move to typed file-based routing. |
| Language | TypeScript 4.9.5 | Older TS; rebuild on 5.x. |
| State | React Context (SettingContext) + localStorage | Single context, untyped persistence layer. |
| Styling | Inline styles via a custom StyleSheet.create wrapper | Mimics RN API — convenient for migration. |
| Audio | HTMLAudioElement instances created in module scope and inside provider | Re-instantiated on render in places; not preloaded for mobile. |
| Timer engine | setInterval(fn, 1000) + elapsedSeconds counter | Drifts; pauses when tab is backgrounded on mobile browsers. |
| Orientation | useLandscapeOnly() blocks the app in portrait | Hard block on phones; bad first impression. |
| Hosting | Vercel static build (vercel.json) | Keep for web; mobile needs EAS or equivalent. |
| Analytics | Google Analytics gtag (G-YYHT3W4LSF) | Migrate to a cross-platform analytics SDK. |
| Monetization | Ko-fi popup widget + donate buttons | Preserve on all platforms; on iOS use external link only. |

## 2.3 Known Pain Points

- Timer drift: the 1-second setInterval is not anchored to wall time. Over a 30-minute AMRAP the displayed time can drift visibly and audio cues land a beat early or late.

- Backgrounding: mobile browsers throttle setInterval when the tab loses focus, so the timer stalls if the user swipes to a music app.

- Audio reliability: HTMLAudioElement on iOS Safari requires a user-gesture unlock; preloading at module scope does not guarantee playback works in workout mode.

- Landscape lock: phones held in portrait see a rotate-your-device message instead of the app. Most casual users will close the tab.

- Settings persistence: audio settings are stored by serializing the .src of HTMLAudioElement instances — a fragile contract.

- Re-renders: many components instantiate new Audio objects per render, and many style objects are recomputed on every paint.

- No tests: the timer logic — the most safety-critical part of the product — has no unit coverage.

# 3. Product Vision and Principles

The product is, and stays, a workout timer. Every design decision is filtered through one question: does this help an athlete or coach run a workout cleanly?

## 3.1 Design Principles

- Glanceable from ten feet away. The active timer screen prioritizes the time display above everything. Controls fade. Chrome is minimal. The number must be readable from the back of a gym.

- One-tap to start, one-tap to reset. Once a workout is configured, starting it is a single deliberate gesture. The whole screen is the pause toggle; tapping the top-left corner resets.

- Audio is a first-class output. Users may not be looking at the screen. The 3-2-1-Go and round-transition cues must always fire, even when the screen is off and the app is backgrounded.

- Local-first. No login, no network required, no telemetry blocking. The app works on gym Wi-Fi or no Wi-Fi.

- Coach features earn their place. Heats, time-cap overtime, and complex intervals exist because real coaches asked for them. Features without that grounding are not added.

- Cross-platform parity, not lowest common denominator. Every platform gets the same core; iOS and Android get native niceties (haptics, lock-screen controls, keep-awake) without making the web build worse.

## 3.2 Target Users

- The athlete training alone — wants the right beep at the right moment and a big readable clock. Doesn't want to fiddle.

- The coach running a class — needs heats, needs the clock on a TV or projector, needs to start and stop fast.

- The gym owner — wants the timer running on a wall-mounted display all day with no drift and no crashes.

# 4. Feature Specification

This section restates each existing feature in product terms, then lists what improves in the rebuild. Behavior must match the current site unless explicitly noted.

## 4.1 Home

A vertical stack of six large buttons: CLOCK, TABATA, FOR TIME, EMOM, AMRAP, COMPLEX. Tapping a button opens the corresponding timer screen in setup state. On first launch only, a dismissible 'what's new' banner shows the most recent release notes.

### Rebuild changes

- Buttons reflow into a responsive grid (1 / 2 / 3 columns) based on viewport width on web; remain a clean single column on phones.

- Update banner persistence is keyed by a versioned identifier so future updates re-show automatically.

## 4.2 Clock

A live wall clock in HH:MM:SS, monospace, scaled to viewport. No interactivity beyond returning home and toggling fullscreen.

### Rebuild changes

- Add an optional 12/24-hour toggle in Settings.

- Keep-awake is automatically enabled while Clock is the active screen.

## 4.3 For Time

User sets a duration in minutes. On START the timer runs a 10-second countdown (3-2-1-Go beeps), then counts up to the cap. If the For Time overtime setting is non-zero, after the cap is reached the timer turns red and continues until the cap + overtime has elapsed. The end-of-workout time-of-day is displayed during the countdown for both heat 1 and (if enabled) heat 2.

### Rebuild changes

- Replace the inferred 'end-time' calculation with an explicit displayed wall-clock target.

- Overtime is visually unambiguous: color shift plus a small 'OVERTIME' label on screen, plus a distinct audio cue.

## 4.4 AMRAP

As many rounds as possible. User sets a duration in minutes. Countdown 10s, then a count-down from the duration to 00:00 with a final beep at the end.

### Rebuild changes

- Optional round-tap counter on the timer screen so the athlete can self-log rounds without leaving the timer.

## 4.5 EMOM

Every Minute on the Minute. User sets an interval (minutes:seconds) and a number of rounds. The display shows the time remaining in the current interval and the current round number. Audio cues fire 3-2-1 before each interval boundary.

### Rebuild changes

- Optional rest interval between work intervals (currently implicit; surface it as a setting).

- Per-round labels (e.g., 'Squats / Burpees / Pull-ups' cycling through the round counter) — optional, off by default.

## 4.6 Tabata

Work/Rest cycles for a set number of rounds. Defaults to the classic 20s work / 10s rest × 8 rounds, but any values are accepted. Audio cues mark the transition between work and rest.

### Rebuild changes

- Preset chooser ('Classic 20/10 × 8', 'Long 40/20 × 8', custom).

- Visual color shift between work and rest phases for at-a-glance status.

## 4.7 Complex

A multi-row interval builder. Each row specifies a Work duration and a Rest duration. The timer runs through the rows sequentially. The current row index serves as the round indicator.

### Rebuild changes

- Save and reuse complexes by name (still local-only — no cloud).

- Drag-to-reorder rows on web and mobile.

- Duplicate-row affordance for fast variation building.

## 4.8 Heats

When Heats is enabled in Settings, every workout timer screen splits horizontally into two columns separated by a vertical rule. Heat 2 starts after a configurable delay (default 60s). Each heat shows its own countdown, current round, and projected end time. Both heats end independently.

This feature stays exactly as it is — it is the most coach-specific thing the app does and the one most likely to be requested via search results when comparing timers.

## 4.9 Settings

A side drawer accessible via the gear icon. Current settings to preserve:

- Theme: Dark / Light

- Heats: Enable + delay (minutes:seconds picker)

- For Time overtime: minutes:seconds picker

- Beep pack: Default / Tense Countdown, with a Play preview

- Links to About and Privacy Policy

### Settings added in rebuild

- Clock format: 12h / 24h

- Haptics: On / Off (mobile only; gated by platform)

- Keep screen awake during workout: On / Off (default On)

- Master volume slider for audio cues

- 'Reset to defaults' destructive action with confirmation

## 4.10 Header / Footer

- Header: app title centered, back-to-home affordance on non-home screens, gear icon for Settings, fullscreen toggle on web.

- Footer (web only): Ko-fi donate button, short copy describing the project.

- Mobile native: footer is removed; donate is moved to Settings → About.

# 5. Technical Architecture

## 5.1 Platform Strategy

The single most consequential decision is what shares code. The current site is a React web app; native iOS and Android need to share as much of the timer logic, settings model, and UI as possible without compromising any platform.

Three viable approaches were considered:

| Approach | Shared code | Pros | Cons |
| --- | --- | --- | --- |
| Capacitor wrapper | 100% | Smallest effort: ship the existing React app inside a native shell. | Native feel is poor; background audio, keep-awake, haptics need custom plugins; performance is browser-tier. |
| React Native + RN Web | 85–95% | True native runtime on iOS/Android; web target via RN Web; one component tree. | Some web-specific patterns (CSS, routing) need translation; learning curve for the existing codebase. |
| Separate codebases (React web + RN mobile) | 30–40% (logic only) | Each platform is optimal in isolation. | Triples maintenance; feature drift is inevitable; bug fixes ship three times. |

The proposed approach is React Native + Expo with React Native Web as the web target. Rationale:

- The existing code already uses an RN-style StyleSheet.create wrapper and view/style props that map directly to RN equivalents — migration is mechanical for most components.

- Expo provides battery-included answers for the exact native capabilities the rebuild needs: expo-av (audio), expo-keep-awake, expo-haptics, expo-screen-orientation.

- EAS Build and EAS Submit cover the App Store and Play Store pipeline without managing Xcode/Gradle infrastructure directly.

- React Native Web has matured enough that the web build is production-quality for an app of this scope.

## 5.2 Target Stack

| Layer | Choice | Reason |
| --- | --- | --- |
| Runtime | React Native 0.74+ via Expo SDK 51+ | Native modules + OTA updates + EAS pipeline. |
| Web target | React Native Web + Expo Router web export | Shares the entire component tree with native. |
| Language | TypeScript 5.4+ | Strict mode on; typed settings store; typed navigation params. |
| Routing | Expo Router (file-based) | Same routes work on web (with URL) and native (with stack/tab nav). |
| State | Zustand + AsyncStorage adapter (mobile) / localStorage adapter (web) | Typed, minimal boilerplate, easy persistence. |
| Styling | StyleSheet API + a light theme tokens module | Native-friendly; web export works through RN Web. |
| Audio | expo-av (Audio.Sound) with preloaded buffers | Reliable on iOS, plays through silent switch when configured. |
| Keep-awake | expo-keep-awake | Per-screen activation. |
| Haptics | expo-haptics | iOS + Android. |
| Analytics | PostHog or Firebase Analytics + Web SDK | Cross-platform with consent controls. |
| Testing | Jest + React Native Testing Library + Detox (smoke) | Unit tests for timer engine; integration for nav + persistence. |
| CI/CD | GitHub Actions → EAS Build (mobile), Vercel (web) | One commit triggers all three artifacts. |

## 5.3 Module Boundaries

Code is organized so the timer engine and settings store have no platform imports. The UI layer is the only place that talks to expo-av, expo-haptics, AsyncStorage, etc.

src/
  core/
    timer/                  # pure functions + state machine, fully unit-tested
      engine.ts             # tick-free, monotonic-clock-driven
      modes/
        forTime.ts
        amrap.ts
        emom.ts
        tabata.ts
        complex.ts
    settings/
      schema.ts             # zod schema for stored settings
      store.ts              # zustand store, no I/O
    audio/
      cueSchedule.ts        # 'play beep at t=X' descriptors, no playback
  platform/
    audio/                  # expo-av on native, HTMLAudioElement on web
    storage/                # AsyncStorage on native, localStorage on web
    haptics/                # expo-haptics on native, no-op on web
    keepAwake/              # expo-keep-awake on native, Wake Lock API on web
  ui/
    components/             # shared RN components (Button, TimerDisplay, ...)
    screens/                # Home, Clock, ForTime, Amrap, Emom, Tabata, Complex, About, Privacy
    theme/
      tokens.ts             # color, spacing, type tokens
  app/                      # Expo Router routes (thin wrappers around screens)

## 5.4 Timer Engine

The current implementation accumulates elapsed seconds by adding 1 each setInterval tick. That is wrong in two ways: the interval is not exactly 1 second, and the interval pauses entirely when the app is backgrounded. The rebuild replaces this with a clock-anchored model.

- On START, record a monotonic start timestamp (performance.now() on web, Date.now() on native — both adequate; for native long-running cases, fall back to a foreground service heartbeat if needed).

- On each animation frame (or 100ms timer) compute elapsed = now - start - pausedDuration.

- Pause adds (resumeTime - pauseTime) to pausedDuration and freezes the displayed value.

- Audio cues are scheduled by absolute target time: '3-second beep fires at start + countdown - 3'. On every frame we play any cue whose scheduled time has passed but not yet been played, and mark it as fired. Backgrounding doesn't lose cues — when the engine catches up, missed cues for the now-elapsed time window are still played in order (or suppressed if they are more than ~2 seconds stale, to avoid a burst on resume).

- On native, when the app goes to background mid-workout, an iOS/Android local notification with sound is scheduled for each remaining cue. The notifications are canceled on foreground/resume.

## 5.5 Audio

Audio is by far the most platform-sensitive piece. Requirements:

- Plays through the iOS silent switch when the app is in active workout mode (most users mute their phone).

- Plays over background music apps without ducking when configured, or duck-and-resume by default.

- Fires while the screen is locked.

- Survives the user briefly leaving the app.

Implementation:

- Audio.Sound objects are created once at app start, not per render.

- expo-av is configured with playsInSilentModeIOS: true, staysActiveInBackground: true, interruptionModeIOS: DoNotMix (configurable to MixWithOthers in Settings).

- On web, audio uses HTMLAudioElement with the Web Audio API for low-latency triggering, preloaded on first user gesture.

- The beep packs are bundled assets, not network-loaded. The Default pack and Tense Countdown pack are both preserved; a third pack ('Voice Cues' — spoken 'three, two, one, go') is added as a stretch.

## 5.6 State and Persistence

All user preferences live in a single Zustand store with a Zod-validated schema. Persistence is keyed by schema version so future migrations are safe.

type Settings = {
  version: number;
  theme: 'dark' | 'light' | 'system';
  heats: { enabled: boolean; delaySeconds: number };
  forTime: { overtimeSeconds: number };
  audio: { pack: 'default' | 'tense' | 'voice'; volume: number; ducking: 'duck' | 'mix' };
  clock: { format12h: boolean };
  haptics: boolean;
  keepAwake: boolean;
};

- Default theme is 'system' so iOS/Android dark-mode preference is respected on first launch.

- Migration functions accept a stored object of any earlier version and return the current shape.

- Saved Complex workouts live in a separate keyed bucket so they can be exported / imported as JSON later.

## 5.7 Navigation

Expo Router uses file paths in /app to declare routes. The same routes work on web (real URLs) and native (stack navigator).

app/
  _layout.tsx           # root: theme provider, audio init, store hydration
  index.tsx             # Home
  clock.tsx
  for-time.tsx
  amrap.tsx
  emom.tsx
  tabata.tsx
  complex.tsx
  settings.tsx          # full screen on mobile, drawer on web (>=768px)
  about.tsx
  privacy.tsx

## 5.8 Orientation

- Phones: portrait by default, landscape allowed. The timer screen lays out responsively — display and round counter stack vertically in portrait, side-by-side in landscape.

- Tablets: both orientations supported. Heats columns appear side-by-side regardless of orientation.

- Web: full responsive layout from 320px upward; landscape lock is removed.

- Existing landscape-only message is deleted.

# 6. UX and Visual Design

## 6.1 Visual System

The product's monochrome dark/light identity is kept. The rebuild formalizes it as a token set:

| Token | Dark | Light | Usage |
| --- | --- | --- | --- |
| bg.canvas | #000000 | #F5F5F5 | Screen background |
| bg.surface | #0E0E0E | #FFFFFF | Cards, drawers |
| fg.primary | #FFFFFF | #000000 | Body text, timer digits |
| fg.muted | #A6A6A6 | #595959 | Captions, labels |
| border | #FFFFFF | #000000 | 1.5–2px borders on buttons and inputs |
| accent.warn | #FF3B30 | #D93025 | Overtime / rest indicators |
| accent.go | #34C759 | #1B873F | Go beep / work indicators |

Typography stays system-default for body text and a strong monospace ('JetBrains Mono' or system 'SF Mono' / 'Roboto Mono') for the timer display. The current visual treatment — high-contrast borders, no fill on default buttons, swap fill on press — is preserved.

## 6.2 Mobile-Specific UX

- Bottom-safe-area aware: all interactive elements respect iOS home indicator and Android nav bar insets.

- Tap targets are minimum 44pt (iOS) / 48dp (Android).

- The 'whole screen pauses' gesture from the current app is preserved, but only after a 500ms grace period from START to prevent fat-finger pauses.

- Reset moves from a hidden top-left corner tap to an explicit small 'reset' icon in the corner — discoverable, not unintentional.

- On the timer screen, the status bar is hidden in active workout mode for a clean display.

## 6.3 Web-Specific UX

- Settings remains a side drawer on viewports >=768px; becomes a full-screen page below that breakpoint.

- Fullscreen API control stays in the header on web.

- Keyboard shortcuts (web only): Space = pause/resume, R = reset, Esc = back to home.

## 6.4 Accessibility

- All controls have accessible labels (accessibilityLabel on native, aria-label on web).

- Color is never the only signal: overtime adds a 'OVERTIME' text label alongside the red color.

- Audio cues are duplicated by haptic patterns on mobile when haptics are enabled — useful for hearing-impaired athletes and noisy gym environments.

- Reduced-motion preference honored: no decorative animation; transitions become instant cross-fades.

- Minimum text contrast ratio of 7:1 (AAA) — already achievable with the monochrome palette.

# 7. Mobile Platform Considerations

## 7.1 iOS

- Minimum deployment target: iOS 15.1 (covers ~96% of active devices at time of writing).

- Audio session category: AVAudioSessionCategoryPlayback with options [.mixWithOthers] when ducking is set to 'mix', otherwise plain Playback. Set on app foreground, deactivated only on full quit.

- Background mode entitlement: 'audio' enabled so cues continue while the screen is locked. This is allowed by App Store guidelines for fitness apps and is the same category used by music and meditation apps.

- Haptics: UIImpactFeedbackGenerator (.medium) on round transitions, .heavy on workout completion. Disabled in Settings → Haptics: Off.

- Lock-screen now-playing controls: optional v1.1 — display the active workout name and elapsed time on the lock screen via MPNowPlayingInfoCenter while audio is active.

- App Tracking Transparency: not required if analytics are anonymous and no advertising IDs are collected. Default plan is no ATT prompt.

## 7.2 Android

- Minimum SDK: 24 (Android 7.0); target SDK: latest required by Play Store at submission time (currently 34).

- Foreground service of type 'mediaPlayback' is started when a workout is active to guarantee audio continues with the screen off and prevent the OS from killing the process.

- Notification channel for the foreground service: low-importance, shows 'Workout in progress' with a tap-to-return action.

- Haptics: VibrationEffect.createPredefined(EFFECT_CLICK) on round transitions.

- Edge-to-edge layout with WindowInsets handled via react-native-safe-area-context.

- Per-app language preference (Android 13+) supported via expo-localization.

## 7.3 Permissions

| Permission | Platform | Why | User-facing copy |
| --- | --- | --- | --- |
| Background audio mode | iOS | Audio cues during locked screen | No prompt needed (declared, not requested) |
| Foreground service | Android | Audio cues during locked screen | No prompt needed (declared, not requested) |
| Notifications | iOS, Android 13+ | Round-transition alerts when app is backgrounded | Asked on first workout start, with a 'Why we ask' explainer screen |
| Vibration | Android | Haptic feedback | No prompt needed |

## 7.4 Native Capabilities Added

- Keep-awake during workout: prevents the screen from sleeping mid-AMRAP. Toggleable in Settings.

- Lock-screen / Control Center audio: when audio is active, the workout shows in iOS Control Center and Android's media notification.

- Picture-in-picture timer (Android 8.0+, iPad): timer continues in a floating window while the user switches apps.

- Share workout config: a Complex saved by a coach can be exported as a deep link or QR code, opened by athletes on their phones.

# 8. Implementation Plan

The plan is organized as four phases delivered incrementally. Each phase ends with a shippable artifact.

## 8.1 Phase 0 — Foundation (Weeks 1–2)

- Spin up Expo SDK 51 project with TypeScript strict, Expo Router, and React Native Web export configured.

- Port the design tokens module from the current GeneralStyles.tsx.

- Set up the Zustand settings store with Zod schema and AsyncStorage / localStorage persistence.

- Stand up CI: GitHub Actions running typecheck, lint, and unit tests on every PR.

- Configure EAS Build for iOS and Android development builds.

- Deliverable: empty app shell with theme, settings drawer, and dark/light toggle working on all three platforms.

## 8.2 Phase 1 — Timer Engine (Weeks 3–4)

- Implement core/timer/engine.ts with the monotonic clock + cue schedule model. No UI.

- Implement each mode (forTime, amrap, emom, tabata, complex) as a pure state machine on top of the engine.

- Write unit tests covering: countdown beeps fire at correct times; overtime is entered correctly; heats run with the configured offset; pause/resume preserves cue order; missed cues during background are handled.

- Implement the audio platform layer for native (expo-av) and web (HTMLAudioElement). Verify silent-switch behavior and background playback on a physical iOS device.

- Deliverable: command-line-driven timer that beeps correctly with no UI; tests pass at 90%+ coverage on core/.

## 8.3 Phase 2 — UI Parity (Weeks 5–7)

- Build the shared component library: Button, TimerDisplay, NumberInput, TimePicker, Toggle, SideDrawer (web), Modal (mobile).

- Build each timer screen consuming the engine. Match the visual style of the existing site beat-for-beat in Dark mode, then validate Light mode.

- Implement Settings, About, and Privacy Policy screens. Port copy directly from the existing site.

- Add the heats-side-by-side layout, validated in landscape on tablet and web.

- Implement the update banner with versioned dismissal.

- Deliverable: web build at feature parity with the current site, deployed to a staging Vercel URL.

## 8.4 Phase 3 — Native Polish (Weeks 8–9)

- Wire up expo-keep-awake on workout screens.

- Wire up expo-haptics on round transitions and workout completion.

- Configure iOS background audio entitlement and Android foreground service.

- Hide the status bar in workout mode; respect safe-area insets everywhere else.

- Add Picture-in-Picture support (Android) as a stretch.

- Add the 'Save Complex' flow with import/export via deep link.

- Deliverable: TestFlight build and Google Play internal-track build, distributed to ten beta testers (existing users contacted via the Ko-fi page).

## 8.5 Phase 4 — Submission and Launch (Weeks 10–12)

- Replace the current Vercel deployment with the React Native Web build; preserve the same URL and SEO meta.

- Submit iOS build via EAS Submit to App Store Connect; complete app review metadata, screenshots, and privacy nutrition labels.

- Submit Android build via EAS Submit to Google Play Console; complete data safety form and content rating.

- Schedule store releases for the same date; coordinate with a launch post on the Ko-fi page.

- Deliverable: TimeYourWOD live on Web, App Store, and Google Play simultaneously.

# 9. Deployment and Distribution

## 9.1 Web

- Build: expo export -p web produces a static bundle.

- Host: Vercel (preserve the existing timeyourwod.code4u.app domain).

- vercel.json keeps the existing SPA rewrite so deep links resolve.

- Analytics + meta tags injected at build time via expo-router/head.

- Preserve ads.txt at the build root (currently in the project).

## 9.2 iOS

- Bundle ID: app.code4u.timeyourwod

- Build channel: EAS Build, production profile, autoIncrement on build number.

- Distribution: App Store via EAS Submit.

- App Store Connect: app record created under the existing developer account; screenshots prepared at the four required iPhone sizes and two iPad sizes.

- Pricing: Free. No in-app purchases at launch.

- Age rating: 4+.

- Category: Primary 'Health & Fitness', Secondary 'Sports'.

## 9.3 Android

- Package name: app.code4u.timeyourwod

- Build: EAS Build, production profile, autoIncrement on versionCode.

- Distribution: Google Play via EAS Submit.

- Play Console: app record created; data safety form completed (collects: none; shares: none — except optional anonymous analytics behind a Settings opt-in).

- Content rating: Everyone.

- Category: 'Health & Fitness'.

## 9.4 Release Cadence

- Web: continuous; every merge to main deploys to production after a 5-minute smoke check on the preview URL.

- Mobile: monthly minor releases; bug-fix patches as needed.

- Expo Updates (OTA): JavaScript-only fixes can ship to mobile without a store review, gated by a runtime version that requires native compatibility.

## 9.5 Versioning

- Semantic versioning at the app level (1.0.0, 1.1.0, …).

- Settings schema has its own integer version, independent of app version.

- Each release tags the repo and produces a GitHub Release with auto-generated notes that feed the in-app update banner.

# 10. Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| iOS audio silent-switch behavior differs from web | High | Cues don't fire when expected | Validate on physical device early in Phase 1; explicit Settings copy explains 'plays through silent switch'. |
| Android foreground service rejected at Play review | Medium | Submission blocked | Use the documented mediaPlayback service type; include a clear explainer in the store listing. |
| React Native Web parity gaps with existing CSS effects | Medium | Visual regressions on web | Audit each component during Phase 2; build a side-by-side visual diff page against the live site. |
| Timer drift on long workouts (>60min) | Low | Loss of trust | Anchor to monotonic clock; cover with 1-hour and 2-hour tests in CI. |
| App Store rejects 'Health & Fitness' category for a timer with no health data | Low | Re-categorize during review | If pushed back, accept 'Sports' as primary; functionally identical. |
| Existing users lose their saved settings during the switch | Medium | User friction at launch | Web build reads localStorage from the legacy key 'app-settings' on first load and migrates into the new schema. |
| Background audio drains battery | Low | Negative reviews | Audio session is only active during a running workout; deactivate on completion. |
| Ko-fi widget violates App Store external-payment rules | Medium | iOS rejection | On iOS, replace the in-app widget with an external Safari link to ko-fi.com/timeyourwod, which is explicitly permitted. |

# 11. Privacy and Compliance

## 11.1 Data Collected

- None by default. Settings and saved workouts are stored locally on the device only.

- If the user opts in: anonymous product analytics (screen views, timer mode usage frequency). No user identifier is generated.

- No advertising IDs. No third-party SDKs that collect data without consent.

## 11.2 App Store / Play Store Privacy

- iOS Privacy Nutrition Label: 'Data Not Collected' by default. If analytics opt-in is enabled, declare 'Usage Data — Not Linked to You — App Functionality'.

- Google Play Data Safety: same — 'No data collected' unless opt-in, in which case 'App activity, optional, not shared'.

## 11.3 Privacy Policy

- Preserve the existing privacy policy content from the site, updated to reflect the multi-platform data flows.

- Accessible from the in-app Settings drawer and as a publicly hosted URL (required by both stores).

## 11.4 GDPR / Regional

- Because no personal data is processed without explicit opt-in, the GDPR exposure is minimal.

- Consent for analytics is collected on first launch via a one-tap banner ('Help improve TimeYourWOD by sharing anonymous usage data? Yes / No / Settings').

# 12. Success Metrics

## 12.1 Launch (0–30 days)

- App Store: live and discoverable on the 'Workout timer' search query.

- Google Play: live with a 4.0+ initial rating from beta testers.

- Web: zero regression in core web vitals vs. the current site.

## 12.2 First Quarter (30–90 days)

- 1,000+ combined installs across iOS and Android.

- Crash-free session rate above 99.5%.

- Median timer-start time (time from app open to START tapped) under 6 seconds.

- Ko-fi donation referral traffic from in-app links sustains or exceeds the current site's rate.

## 12.3 Qualitative

- At least three coaches reach out via the support channel reporting use of Heats in real classes.

- Zero App Store reviews complaining about audio cues failing to fire.

# 13. Open Questions

- Should the existing 'Tense Countdown' beep pack remain free, or be moved behind the Ko-fi donation flow as a 'thank you' unlock? Recommendation: keep free; the app is donation-based, not transactional.

- Is the planned third beep pack ('Voice Cues') in scope for v1, or v1.1? Recommendation: v1.1 to avoid voice-recording schedule risk.

- Should saved Complex workouts sync between a user's devices? This requires accounts, which contradicts the local-first principle. Recommendation: defer; offer export/import via deep link or QR code instead.

- Apple Watch / Wear OS companion: scoped where? Recommendation: post-v1 spike, no commitment yet.

- Does the rebuild keep the existing G-YYHT3W4LSF Google Analytics property, or migrate cleanly? Recommendation: clean migration to a new analytics tool with consent-gated tracking; legacy data archived as CSV export.

# 14. Appendix

## 14.1 Mapping: Current File → Rebuild Module

| Current file | Maps to | Notes |
| --- | --- | --- |
| App.tsx | app/_layout.tsx | Root provider; landscape lock removed. |
| contexts/SettingContext.tsx | core/settings/store.ts | Zustand store with Zod schema. |
| screens/Home.tsx | app/index.tsx | Responsive grid on web. |
| screens/Clock.tsx | app/clock.tsx | Adds 12/24h toggle. |
| screens/ForTime.tsx | app/for-time.tsx | Uses engine.forTime mode. |
| screens/Amrap.tsx | app/amrap.tsx | Adds optional round counter. |
| screens/Emom.tsx | app/emom.tsx | Adds optional rest interval. |
| screens/Tabata.tsx | app/tabata.tsx | Adds preset chooser. |
| screens/Complex.tsx | app/complex.tsx | Adds save/load and drag-reorder. |
| screens/About.tsx | app/about.tsx | Content preserved verbatim. |
| screens/PrivacyPolicy.tsx | app/privacy.tsx | Updated for multi-platform scope. |
| components/SideDrawer.tsx | ui/components/Settings + app/settings.tsx | Drawer on web ≥768px; full screen otherwise. |
| components/CustomHeader.tsx | ui/components/Header.tsx | Fullscreen button web-only. |
| components/CustomFooter.tsx | ui/components/Footer.tsx (web only) | Removed on mobile. |
| components/TimerDisplay.tsx | ui/components/TimerDisplay.tsx | Reused; props unchanged. |
| components/Button.tsx + ButtonCMD.tsx | ui/components/Button.tsx | Consolidated; variant prop replaces the link/onPress duplication. |
| components/CustomTimePicker.tsx | ui/components/TimePicker.tsx | Native picker on mobile, custom on web. |
| components/Toggle.tsx | ui/components/Toggle.tsx | RN Switch on native. |
| components/UpdatePopUp.tsx | ui/components/UpdateBanner.tsx | Versioned dismissal key. |
| components/KoFiPopUp.tsx | ui/components/KoFi.tsx | External link on iOS. |
| components/useLandscapeOnly.tsx | (removed) | Landscape lock retired. |
| styles/GeneralStyles.tsx | ui/theme/tokens.ts | Expanded token set. |
| public/Audio/* | assets/audio/* | Bundled with the app on all platforms. |

## 14.2 Glossary

- AMRAP — As Many Rounds As Possible. Athlete completes as many rounds of a movement set as they can in a fixed window.

- EMOM — Every Minute On the Minute. The athlete performs a prescribed amount of work each minute; any remaining time in the minute is rest.

- Tabata — A specific HIIT protocol: 20s work / 10s rest, repeated 8 times. The app generalizes the structure to any work/rest/round combination.

- For Time — A workout completed for time. The athlete tries to finish the prescribed work as fast as possible, with an optional time cap.

- Heat — A group of athletes running the same workout offset by a delay so one set of equipment can serve more people.

- Complex — A sequence of work/rest intervals that doesn't fit any of the above templates; the user defines each row.

- WOD — Workout Of the Day. Common shorthand in CrossFit gyms for the day's prescribed workout.

## 14.3 References

- Current production site: https://timeyourwod.code4u.app

- Donations / community: https://ko-fi.com/timeyourwod

- Expo SDK 51 documentation: https://docs.expo.dev

- React Native Web: https://necolas.github.io/react-native-web

- Apple App Store Review Guidelines: https://developer.apple.com/app-store/review/guidelines

- Google Play Developer Policy: https://play.google.com/about/developer-content-policy